Transportation Infrastructure Precast Innovation Center

(TRANS-IPIC)

University Transportation Center (UTC)

3D Printed Advanced Materials to Mitigate Prestressed

Concrete Girder End Cracks – Phase II

UB-23-RP-02

Quarterly Progress Report

For the performance period ending September 30, 2025

Submitted by:

Ravi Ranade, Associate Professor, ranade@buffalo.edu

Department of Civil, Structural and Environmental Engineering

University at Buffalo

Co-PIs: Chi Zhou (chizhou@buffalo.edu) and Pinar Okumus (pinaroku@buffalo.edu), University at Buffalo

Collaborators / Partners:

None

Submitted to:

TRANS-IPIC UTC

University of Illinois Urbana-Champaign

Urbana, IL

TRANS-IPIC Quarterly Progress Report:

Project Description:

- Research Plan - Statement of Problem

Precast-prestressed concrete bridge girders are susceptible to cracking at their ends [1,2]. Such end-cracking is a major concern for bridge owners as these cracks could facilitate rapid chloride penetration and lead to corrosion of the prestressing strands and deterioration of the girder’s load capacity. A new method to mitigate girder end cracks using 3D-printed ductile concrete covers was proposed and significantly developed in the first year of this project. The second year of the research aims to transform this novel method into a practical solution by solving inter-layer and inter-material bonding issues, quantifying gains in durability, and demonstrating lab-scale beam construction.

The specific objectives of this project’s second-year research are as follows:

1.	To investigate the inter-layer bond of 3D-printed SHCC filaments and the inter-material bond of 3D-printed SHCC covers with conventional concrete.

2.	To understand the durability of concrete with 3D-printed covers in uncracked and cracked conditions at varying levels of tensile cracking.

3.	To explore the behavior of concrete beams with partial zone covers as permanent formwork by performing small-scale beam tests.

- Research Plan - Summary of Project Activities (Tasks)

The following research tasks will be performed to meet the objectives of this study:

1.1 Inter-material bond characterization: While there are several methods for characterizing the bond between two cementitious composites under tension and shear [3,4], this research will utilize a direct shear (push-out) test for determining the SHCC-concrete bond, as the interfacial stress state in this test closely resembles that in the given application. In addition, direct tension (pull-off) tests following ASTM C1583 [5] will be performed to determine the lower bound of the SHCC-concrete bond.

1.2 Numerical modeling: A detailed numerical model of a prestressed concrete girder (Tx70) was developed during Year 1 of this project, and the model was calibrated using the experimental results reported in [1]. The model was used to establish the target material properties of 3D-printable SHCC. In Year 2, the numerical model will be refined and used to determine the bounds of shear stress demand at the SHCC/concrete interface, assuming either perfect or weak bond conditions, which will be used to check the adequacy of the bond strength determined in Task 1.1.

1.3 Mechanical testing: Quasi-static tension tests will be conducted on cylindrical specimens with a central longitudinal rebar to determine the effectiveness of the SHCC-concrete bonded system in reducing the widths (openings) of surface cracks that may propagate from the concrete core. SHCC-concrete bond modifications will be made if needed to reduce surface crack widths and improve durability.

1.4 Bond modifications: If the SHCC-concrete bond is deemed inadequate in either tasks 1.2 or 1.3, it will be increased or decreased as needed through various approaches. For increasing the bond, approaches such as roughening (for example, by sanding) the inside of the SHCC shell or printing the SHCC shell with grooves will be employed. To loosen the bond, approaches such as applying grease at selected locations on the inside surface of the SHCC shell will be used.

2.1 Inter-layer bond evaluation: Splitting tensile test (similar to [6]) and direct tension (pull-off) test (similar to [7]) will be used to evaluate the interlayer bond strength of SHCC. As the proposed application is new, it is challenging to know beforehand whether the evaluated interlayer bond strength is enough. As an alternative, the ratio of interlayer bond strength to cracking strength of SHCC under direct tension will be compared to that presented in the literature for optimally bonded cementitious composites.

2.2 Bond improvement: While there are several methods suggested in the literature to improve the inter-layer bond of cementitious composites, the investigators will explore the use of grooving and roughening of layers, along with modifying the printing parameters, such as changing the time gap and/or vertical displacement of the printer head between successive layers.

3.1 Durability evaluation: To assess the implications of surface crack patterns on the corrosion of embedded steel reinforcement, accelerated corrosion tests will be performed on the specimens described in Task 1.3 after mechanical loading. The experimental arrangement, previously used by the investigators [8], will be employed for durability evaluation.

3.2 Post-processing and analysis of results: The anodic current obtained from the accelerated corrosion tests will be integrated over time to calculate the rebar mass loss using Faraday’s Law of Electrolysis. Additionally, the actual rebar mass loss will be determined after extracting and cleaning the corroded rebar from the cylindrical specimen. The rebar mass loss of specimens protected with SHCC shells will be compared to that of specimens made only of concrete.

4.1 Design of lab-scale composite beam specimens: Beam specimens will be used to understand the impact of SHCC-concrete bond at a larger scale. They will also demonstrate the effects of the cover discontinuity between the end zone and the rest of the beam on the capacity. Reinforced concrete specimens will be designed to fail under flexure and shear, with sizes constrained by the dimensions of the in-house concrete printer. For each specimen with an SHCC cover, a benchmark specimen will be constructed using only conventional concrete.

4.2 Mechanical testing of beams: Three-point and four-point bending tests will be performed to observe the shear and flexural behavior, respectively. The formation of cracks, surface strains, gap opening, or slip at the SHCC concrete interfaces, as well as the load-displacement relationship, will be documented under a monotonically increasing load. The behavior of benchmark specimens will be compared to those with SHCC covers to ensure that the SHCC cover does not detach and adversely impact the capacity.

5. Printer optimization: In Year 1, the printability and buildability of SHCC materials were extensively investigated through rheological analysis of concrete and tested by a stand-alone extruder. The team developed a custom 3D printer, complete with motion control, material extrusion, and dedicated software to process shell design data and interface with the printer. In Year 2, the team plans to integrate an AC motor-driven extruder with the 3D printer system to ensure full control and coordination. Additionally, nozzle geometry will be optimized to enhance printing quality by improving accuracy, surface finish, and structural integrity, ensuring better bonding with fewer voids.

Project Progress:

Figure 1. Axial pull-off test

Progress for each research task

Task 1.1 - 100% completed

This task evaluated the bond strength between a 3D-printable SHCC, developed in the first year, and conventional concrete, typically used for bridge girders, through two types of experiments:

      - Axial pull-off test: Cylindrical specimens with a bonded circular zone of diameter 3”, as shown in Figure 1, were tested under uniaxial tension to determine the lower bound of the SHCC-concrete bond. Results showed an average bond strength of 0.16 ksi with a coefficient of variation (COV) of 21%. All specimens failed at the SHCC-concrete interface.

Figure 2. Shear test

Shear test: Shear tests were performed on S-shaped specimens with a contact area of 2″ x 4″ as shown in Figure 2. The specimens were loaded in compression to generate a pure shear loading at the bonded interface. These experiments showed a bond strength of 0.17 ksi with a COV of 13%.

Task 1.2 - 100% completed

This task extended the numerical model developed in year 1 to incorporate the bonding behavior between the concrete and SHCC covers. The bond is modeled as a perfect bond (i.e., no interface slippage) between concrete and SHCC. This analysis resulted in a bond strength requirement of 0.07 ksi (0.5 MPa) in axial tension and 0.61 ksi (4.2 MPa) in shear. The analysis result is shown in Figure 3.

(a)

(c)

(b)

Figure 3. FE modeling: Stress distribution assuming a perfect bond (a) S11 (b) S33 (c) S22

Without SHCC cover

With SHCC

cover

Figure 4: Specimens and experimental setup

Task 1.3 - 100% completed

This task evaluated the effect of printed SHCC covers on surface cracking in 6″ x 12″ circular concrete specimens with a #4 central longitudinal rebar. The specimens and experimental setup are shown in Figure 4. While the conventional concrete specimen (without a printed SHCC cover) showed extensive surface cracking, the specimen with the printed SHCC cover showed only one large crack formed at the interface between two printed filaments. Although this task, as listed in the proposal, is complete, we are exploring alternative reinforcement arrangements to investigate surface cracking further.

Task 1.4 - 80% completed

This task examined the adequacy of bond strength based on the experimental findings in tasks 1.1 to 1.3. As mentioned above under Task 1.1, the axial pull-off tests resulted in a concrete-SHCC bond strength of 0.19 ksi, which exceeded the 0.07 ksi bond strength target obtained from the finite element analysis in Task 1.2. However, the experimental bond strength in shear of 0.28 ksi was less than the required value of 0.61 ksi (obtained from finite element analysis in Task 1.2). This suggests a need for improvement in shear bond strength. We are exploring grooving and sand-blasting for this purpose. The specimens are being cured, and the results are expected within a month.

Task 2.1 - 100% completed

This task evaluated the interlayer bond strength of the 3D-printable SHCC developed in year 1 of the project through uniaxial tensile tests and split-tension tests. For the uniaxial tensile test, single-filament thick sheets of SHCC were printed and cut into a dogbone shape for the axial tension test, as shown in the last quarterly report. The interlayer bond strength of SHCC, as determined from uniaxial tensile tests, was 0.37 ksi, approximately 60% of the tensile strength of mold-cast SHCC. Split-tensile test specimens were prepared by printing two-layered sheets and cutting the sheets into cubes with a two-filament thickness, as shown in Figure 5. The interlayer bond strength of SHCC obtained from the split tensile test was 0.47 ksi, which is 57% of the axial tensile strength of the mold-cast specimens.

Task 2.2 – 80% completed

This task investigated two methods to enhance the interlayer bond strength of printed SHCC layers: varying the offset distance (the vertical distance between successive layers) and utilizing a grooved nozzle. Samples were printed with three different offset distances: (i) 4mm, (ii) 8mm, and (iii) 12mm. Feed rate (flow rate of SHCC through the extruder) was varied accordingly to achieve the desired buildability. The samples are cut and will be tested after finishing curing under uniaxial tension and split-tension for evaluating bond strength. Additional specimens were prepared with a grooved nozzle to roughen the top surface of each layer and increase the contact area with the next layer. Figure 6 shows one of the specimens printed with a grooved nozzle. This task will be completed within a month.

Task 3.1 – 90% completed

Concrete cores with printed SHCC covers

Accelerated corrosion tests (ACT) were performed on the specimens prepared in Task 1.3 after mechanical loading. The cross-sectional schematics of various specimen types undergoing ACT are shown in Figure 7. The experiment has been running for several days, during which significant corrosion and cracking have been observed in the pre-cracked concrete specimens. However, the SHCC specimens and those with printed SHCC covers have not yet exhibited a substantial increase in corrosion. These tests are expected to be completed in 2 weeks.

Conventional concrete

SHCC

Figure 7: Cross-section schematics of specimens undergoing accelerated corrosion

Task 3.2 – 20% completed

In this task, the anodic current obtained from the ACT in Task 3.1, as shown in Figure 8, will be integrated over time to calculate the rebar mass loss using Faraday’s Law of Electrolysis. After finishing the ACT, all the data will be analyzed to compare various specimens.

Task 4.1 – 100% completed

The task aimed to design reinforced concrete beams for testing in Task 4.2. Beams are designed to fail in shear and flexure. Figures 9 and 10 show the loading arrangement and cross-sectional view of the flexure-critical beams. The printed SHCC cover will be applied in the region indicated in yellow.

Figure 8: Corrosion current-time plots of ACT specimens

Figure 9: Loading arrangement for the flexure-critical beam

Figure 10: Cross-section of flexure-critical beams

Task 4.2 – 10% completed

The task is aimed at observing the shear and flexural behavior of the beams, prepared in Task 4.1, through bending tests. Currently, preparation of formwork and reinforcement cages, and 3D printing of covers are in progress. One of the printed covers is shown in Figure 10.

Task 5 – 100% Completed

Task 5 aimed to enhance and optimize the small-scale 3D concrete printer developed in the project’s first year for printing of SHCC covers. Several modifications, as described below, were made sequentially to achieve the desired print quality for the Year 2 project.

Figure 11: 3D-printed SHCC cover for beams

Extrusion rate control: This was achieved through differential feeding of the hopper and vibration of the hopper by allowing movement in the hopper’s support. Desired buildability to print a 12-inch-high cylinder was achieved (see Figure 12).

- Filament thickness: There was an observable spread in the filament thickness depending on the flowability of the mixture. Nozzle diameter was varied accordingly to achieve the desired thickness for the covers. Extrusion rate and nozzle movement were optimized to achieve optimal print quality with a smaller nozzle (see Figure 13).

- Horizontal extrusion: Horizontal extrusion capabilities were investigated, but were not found significant use in the year 2 of the project.

- Integrated nozzle with extruder: A concept integrated extruder with the nozzle was developed and tested successfully. However, because of the simplicity of the existing system, the integrated nozzle-extruder system was not explored further.

Figure 12: Buildability enhancement by extrusion rate control

Figure 13: Filament width reduction

- Percent of research project completed

The percent completion rates of individual tasks are given above. Overall, we have completed approximately 75% of the project thus far.

- Expected progress for next quarter

Tasks 1.2, 2.2, and 3.1 will be completed in the next 4 weeks. Task 3.2 and Task 4.2 will be completed by the quarter’s end. Two journal articles resulting from this research are currently in advanced stages and will be submitted for peer review and publication in the next quarter.

- Educational outreach and workforce development: We participated in two outreach events this quarter, and the details are given on Pages 8 and 9 with pictures.

- Technology Transfer: None

Research Contribution:

- Papers that include TRANS-IPIC UTC in the acknowledgments section:

Peer-reviewed conference paper:  Singh, P., Gadde, V.S., Zhou, C., Okumus, P., and Ranade, R. (2024) “Development of 3D printable strain hardening cementitious composites for bridge-related applications.” Editors: Viktor Mechtcherine, Cesare Signorini, and Dominik Junger. In proceedings of 11th International Symposium on Fiber Reinforced Concrete (BEFIB-2024), 15-18 September 2024, Dresden, Germany, pp. 451-458. DOI: 10.1007/978-3-031-70145-0_55

- Presentations and Posters of TRANS-IPIC funded research:

- Poster presentation at the Annual meeting of the Transportation Research Board (TRB) in Washington, D.C. from January 7-11, 2024. Authors: Singh, P., Gadde, V.S., Zhou, C., Okumus, P., and Ranade, R.  Title: 3D printed advanced materials to mitigate prestressed concrete girder end cracks.

- Presentation at TRANS-IPIC workshop, Chicago, April 22, 2024. Authors: Singh, P., Gadde, V.S., Zhou, C., Okumus, P., and Ranade, R.  Title: 3D printed advanced materials to mitigate prestressed concrete girder end cracks.

- Presentation to the UB Institute of Bridge Engineering External Advisory Board, which consists of current and past DOT officials, practicing engineers, and UB alums, April 30, 2024, Buffalo, NY. Authors: Singh, P., Gadde, V.S., Zhou, C., Okumus, P., and Ranade, R. Title: 3D Printed Advanced Materials to Mitigate Prestressed Concrete Girder End Cracks.

- Presentation at TRANS-IPIC monthly research webinar, July 22, 2024, online. Authors: Singh, P., Zhou, C., Okumus, P., and Ranade, R.  Title: 3D printed advanced materials to mitigate prestressed concrete girder end cracks.

- Presentation at conference BEFIB 2024 XI International symposium on fiber reinforced concrete. 15-18 September 2024, Dresden, Germany. Authors: Singh, P., Gadde, V.S., Zhou, C., Okumus, P., and Ranade, R., Title: Development of 3D printable strain hardening cementitious composites for bridge-related applications

- Poster presentation at Summer School of the Research Training Group GRK 2250 “Mineral-bonded composites for enhanced structural impact safety” 18-20 September 2024, Dresden, Germany. Authors: Singh, P., Landge, S.D., Zhou, C., Okumus, P., and Ranade, R., Title: 3D printed SHCC as permanent formwork for crack width control in prestressed precast concrete bridge girders.

- Extended abstract and Presentation at TRB AAMCT 2024 – Transportation Research Board Conference on Advancing Additive Manufacturing and Construction in Transportation, November 2024. Authors: Singh, P., Gadde, V.S., Zhou, C., Okumus, P., and Ranade, R.  Title: Development of 3D printable strain hardening cementitious composites for bridge-related applications.

- Presentation at the Annual meeting of the Transportation Research Board (TRB) in Washington, D.C. from January 5-9, 2025. Authors: Singh, P., Zhou, C., Okumus, P., and Ranade, R. Title: Additive Manufacturing of Concrete for Corrosion Protection of Prestressed Concrete Bridges.

- Presentation at TRANS-IPIC research highlight webinar, February 19, 2024, online. Authors: Singh, P., Zhou, C., Okumus, P., and Ranade, R.  Title: 3D printed advanced materials to mitigate prestressed concrete girder end cracks.

- Presentation at TRANS-IPIC workshop, Chicago, April 23, 2025. Authors: Singh, P., Zhou, C., Okumus, P., and Ranade, R.  Title: 3D printed advanced materials to mitigate prestressed concrete girder end cracks.

- Prestation at PCINE (Precast Concrete Institute North East) Technical Bridge Committee Meeting, Online, April 24, 2025. Authors: Singh, P., Zhou, C., Okumus, P., and Ranade, R.  Title: Additively manufactured fiber reinforced shells for concrete bridge durability.

- Presentation at ASU-Swinburne Workshop on Advances in Concrete 3D printing. Authors: Singh, P., Zhou, C., Okumus, P., and Ranade, R.  Title: 3D-Printed Concrete Covers for Girder Ends:  Advancing Bridge Durability, One Layer at a Time.

- Please list any other events or activities that highlights the work of TRANS-IPIC occurring at your university (please include any pictures or figures you may have). Similarly, please list any references to TRANS-IPIC in the news or interviews from your research.

None

Outreach activities

- Talk on 3D printing of concrete for precast applications

Location- University at Buffalo, Buffalo, New York.

Date- July 3, 2025

Details- Civil Structural and Environmental Engineering (CSEE) hosted Women in Science and Engineering (Wise). TRANS-IPIC associated PhD student Pranay Singh showcased the our research on implementing 3D printable advanced concrete materials for precast concrete applications.

TRANS-IPIC-associated PhD student Pranay Singh showcases our research to women in science and engineering (WISE)

- Lecture about 3D printing of concrete at “National Summer Transportation Institute”

Location- University at Buffalo, Buffalo, New York.

Date- August 7th, 2025

Details- Civil Structural and Environmental Engineering (CSEE) at the University at Buffalo hosted 9th to 12th graders (high schoolers) for a “transportation camp”. They had field trips, tours of labs, lectures, and various activities as part of this camp. Trans-IPIC-associated PhD student gave a talk on 3D printing of concrete.

TRANS-IPIC-associated PhD student Pranay Singh giving a talk on 3D printing of concrete to high schoolers in CSEE transportation camp

Appendix 1: Research Activities, leadership, and awards (cumulative, since the start of the project)

- Number of presentations at academic and industry conferences and workshops of UTC findings

- No. = 12

- Number of peer-reviewed publications submitted based on outcomes of UTC funded projects

- No. = 1

- Number of peer-reviewed journal articles published by faculty.

- No. = 24

- Number of peer-reviewed conference papers published by faculty.

- No. = 10

- Number of TRANS-IPIC sponsored thesis or dissertations at the MS and PhD levels.

- No. MS thesis = 0

- No. PhD dissertations = 0

- No. citations of each of the above = 0

- Number of research tools (lab equipment, models, software, test processes, etc.) developed as part of TRANS-IPIC sponsored research

- Research Tool #1 = Customizable small-scale 3D concrete printing system with non-proprietary hardware and firmware components for specimen preparation at material scale.

- Research Tool #2 = Method for integrating 3D-printed covers with precast workflow as permanent formworks.

- Research Tool #3  = Rapid screening protocol for 3D-printable strain-hardening cementitious composites development and iterative modifications.

- Number of transportation-related professional and service organization committees that TRANS-IPIC faculty researchers participate in or lead.

- Professional societies

  - No. participated in = 4

  - No. lead = 0

- Advisory committees (No. participated in & No. led)

  - No. participated in = 3

  - No. lead = 0

- Conference Organizing Committees (No. participated in & No. led)

  - No. participated in = 2

  - No. lead = 0

- Editorial board of journals (No. participated in & No. led)

  - No. participated in = 2

  - No. lead = 0

- TRB committees (No. participated in & No. led)

  - No. participated in = 1

  - No. lead = 0

- Number of relevant awards received during the grant year

- No. awards received = 0

- Number of transportation related classes developed or modified as a result of TRANS-IPIC funding.

- No. Undergraduate = 0

- No. Graduate = 2

- Number of internships and full-time positions secured in the industry and government during the grant year.

- No. of internships = 0

- No. of full-time positions = 1

References:

- O’Callaghan, M.R. and O. Bayrak, Tensile stresses in the end regions of pretensioned I-beams at release. 2008, University of Texas: Austin, TX.

- Okumus, P. and M.G. Oliva, Evaluation of crack control methods for end zone cracking in prestressed concrete bridge girders. PCI Journal, 2013. 58(2): p. 91-105.

- Momayez, A., et al., Comparison of methods for evaluating bond strength between concrete substrate and repair materials. Cement and Concrete Research, 2005. 35(4): p. 748-757.

- Zanotti, C. and N. Randl, Are concrete-concrete bond tests comparable? Cement and Concrete Composites, 2019. 99: p. 80-88.

- ASTM C1583-20, Standard Test Method for Tensile Strength of Concrete Surfaces and the Bond Strength or Tensile Strength of Concrete Repair and Overlay Materials by Direct Tension, in ASTM International. 2020: West Conshohocken, PA.

- Teng, F., et al., Development of strain-hardening cementitious composites (SHCC) as bonding materials to enhance interlayer and flexural performance of 3D printed concrete. Cement and Concrete Composites, 2024. 152: p. 105657.

- Sanjayan, J.G., et al., Effect of surface moisture on inter-layer strength of 3D printed concrete. Construction and Building Materials, 2018. 172: p. 468-475.

- Fakhri, H., Y. Han, and R. Ranade. Influence of Damage on the Effectiveness of SHCC Covers for Reducing Corrosion Rates in Reinforced-Concrete Structural Elements. in 3rd International RILEM Conference on Strain-Hardening Cement-Based Composites (SHCC4). 2018. Dresden, Germany: Springer Netherlands.